OrangeHRM

Quality Assurance

Test Plan Document

| Field | Details |
| --- | --- |
| Document Title | OrangeHRM QA Test Plan |
| Project | OrangeHRM QA Testing Project |
| Version | 1.0 |
| Testing Types | Manual ¦ Automation ¦ API ¦ Performance |
| Scope | All Modules — 10 OrangeHRM Modules |
| Prepared By | Jyoti Prokash Ghosh |
| Reviewed By | QA Lead / Test Manager |
| Date | May 2025 |
| Status | Draft |

# 1. Introduction

## 1.1 Purpose

This Test Plan defines the strategy, scope, objectives, resources, schedule, and activities for testing the OrangeHRM application. It serves as the primary reference document for the QA team throughout the testing lifecycle, ensuring systematic coverage of all functional and non-functional requirements.

## 1.2 Project Background

OrangeHRM is an open-source Human Resource Management system offering a comprehensive suite of HR modules. This QA initiative targets all ten modules using Manual, Automation, API, and Performance testing techniques to validate functional correctness, reliability, and scalability.

## 1.3 References

- OrangeHRM Testing Project Overview Document v1.0

- OrangeHRM Official Documentation: https://opensource-demo.orangehrmlive.com

- IEEE 829 Standard for Software Test Documentation

# 2. Test Objectives

- Verify functional correctness of all OrangeHRM modules against requirements.

- Identify, document, and track defects through to resolution.

- Automate regression, smoke, and sanity test scenarios for continuous quality feedback.

- Validate all REST API endpoints for correctness, authentication, and data integrity.

- Assess application performance, scalability, and stability under load.

- Ensure cross-browser compatibility on Chrome, Firefox, and Edge.

- Achieve minimum 95% test case pass rate before release sign-off.

# 3. Test Scope

## 3.1 In-Scope Modules

| # | Module | Key Features Under Test |
| --- | --- | --- |
| 1 | Admin & User Management | User creation/deletion, role assignment, permissions, system configs, password policies, security settings |
| 2 | PIM – Employee Info | Add/edit/delete employees, personal info, job details, qualifications, documents, emergency contacts |
| 3 | Leave Management | Leave type config, entitlements, apply/approve/reject, leave calendar, carry-forward rules |
| 4 | Time & Attendance | Timesheet creation, attendance records, project time tracking, approval workflows |
| 5 | Recruitment | Job vacancy posting, candidate application, shortlisting, interview scheduling, offer management |
| 6 | Performance | KPI definition, appraisal cycles, self-review, manager review, tracker logs |
| 7 | Training & Development | Course creation, training programs, employee enrollment, training calendar |
| 8 | Reports & Dashboard | Pre-built report execution, custom report creation, dashboard widget management |
| 9 | Directory & My Info | Employee directory search, self-service profile updates, org chart |
| 10 | REST API Layer | Auth (OAuth 2.0), CRUD endpoints for all modules, error codes, response schema validation |

## 3.2 Out of Scope

- Third-party integrations not bundled with standard OrangeHRM.

- Infrastructure-level or network penetration testing.

- Data migration from legacy HR systems.

- Payroll module (if not present in target build).

# 4. Test Approach & Strategy

## 4.1 Manual Testing

Manual testing provides the core functional validation through structured test case execution and exploratory sessions across all modules.

### Test Design Techniques

- Equivalence Partitioning — group valid/invalid inputs into classes to reduce test case volume.

- Boundary Value Analysis — test at and around input boundaries (e.g., max field lengths, date ranges).

- Decision Table Testing — validate combinations of business rules and conditions.

- State Transition Testing — verify UI and data state changes (e.g., leave status: Pending → Approved → Rejected).

- Exploratory Testing — charter-based sessions targeting edge cases, usability, and negative flows.

### Execution Approach

- Test cases authored and tracked in Jira + Zephyr Scale or TestRail.

- Each test case tagged by module, priority (Critical/High/Medium/Low), and test type.

- Defects logged in Jira with severity, steps to reproduce, expected/actual results, screenshots.

- Regression cycle executed after each defect fix batch.

- Cross-browser validation on Chrome, Firefox, and Edge.

## 4.2 Automation Testing

Automation targets regression, smoke, and sanity suites to enable fast feedback cycles and CI/CD integration.

### Framework & Technology Stack

| Component | Decision |
| --- | --- |
| Framework | Selenium WebDriver + TestNG (Java) or Playwright (JavaScript) — to be finalized in Sprint 1 |
| Design Pattern | Page Object Model (POM) — one class per page for maintainability and reusability |
| Build Tool | Maven (Java) / npm (JavaScript) |
| CI/CD Integration | GitHub Actions or Jenkins — automated nightly regression pipeline |
| Test Reporting | Allure Reports or Extent Reports — rich HTML dashboards |
| Version Control | Git / GitHub — all scripts in dedicated QA repository |
| Data Management | External JSON/CSV files for test data; no hardcoded values in scripts |

### Automation Coverage

- Smoke Suite — critical path per module; runs on every new build deployment.

- Sanity Suite — targeted tests after specific bug fixes; fast and focused.

- Full Regression Suite — complete functional coverage; runs nightly via CI/CD.

- Data-Driven Tests — parameterized scenarios (e.g., multiple employee/leave types).

## 4.3 API Testing

API testing validates the OrangeHRM REST API (v2) for correctness, authentication controls, data integrity, and schema compliance.

### Tools & Approach

- Primary: Postman — collection-based manual and automated API testing.

- Automation: Newman CLI — runs Postman collections in CI/CD pipelines.

- Supplementary: RestAssured (Java) for code-level API regression integration.

### API Test Coverage

| Test Area | Details |
| --- | --- |
| Authentication | OAuth 2.0 token generation, token expiry handling, invalid credentials, unauthorized access (401/403) |
| CRUD Operations | GET / POST / PUT / PATCH / DELETE for each module — verify correct status codes and response body |
| Response Validation | HTTP status codes, response body structure, field data types, required fields |
| Data Integrity | Verify database state reflects API changes; cross-module data consistency |
| Negative Testing | Invalid payloads, missing required fields, out-of-range values, injection attempts |
| Response Time (API) | 95th percentile < 500ms under single-user load |
| Contract Testing | Validate API responses against JSON schema contracts for all endpoints |

## 4.4 Performance Testing

Performance testing evaluates application responsiveness, throughput, resource utilization, and stability under varied load conditions.

### Tools

- Primary: Apache JMeter 5.x — load, stress, spike, and soak test scripts.

- Alternative: K6 — JavaScript-based performance scripting for API-heavy scenarios.

- Monitoring: Grafana + InfluxDB — real-time metrics during test execution.

### Performance Test Types & KPIs

| Test Type | Virtual Users | Duration | Pass Criteria |
| --- | --- | --- | --- |
| Baseline | 1 | 5 min | Establish reference response times per module |
| Load Test | 50–200 concurrent | 30 min | Response < 2s @ 95th percentile; 0% error rate |
| Stress Test | Ramp to 400+ | 45 min | Identify breaking point; graceful degradation, no data corruption |
| Spike Test | 10x normal load instantly | 15 min | System recovers within 30s; no data loss |
| Soak Test | 100 concurrent | 4–8 hours | Stable response times; no memory leaks or degradation |

# 5. Entry & Exit Criteria

## 5.1 Entry Criteria

| # | Criteria | Owner |
| --- | --- | --- |
| 1 | Test environment fully configured and accessible | Dev / DevOps |
| 2 | Application build deployed with release notes | Dev Lead |
| 3 | Test data prepared, loaded, and verified | QA Team |
| 4 | Test cases reviewed, approved, loaded in test management tool | QA Lead |
| 5 | API Postman collections and environment variables configured | API Engineer |
| 6 | Automation framework and CI/CD pipeline operational | Automation Engineer |
| 7 | Smoke test suite passes >= 90% on the new build | QA Team |
| 8 | Performance test environment isolated from shared environments | Perf Eng / DevOps |

## 5.2 Exit Criteria

| # | Criteria | Target |
| --- | --- | --- |
| 1 | All planned test cases executed | 100% execution rate |
| 2 | Functional test pass rate | ≥ 95% |
| 3 | Critical and High severity defects resolved and re-verified | 0 open Critical/High defects |
| 4 | API regression suite pass rate | ≥ 98% |
| 5 | Performance KPIs met | Response < 2s @ 95th percentile; 0% errors at normal load |
| 6 | Test Summary Report reviewed and signed off | QA Lead sign-off |
| 7 | Medium/Low deferred defects approved and documented | PM / QA Lead approval |

# 6. Test Environment

| Component | Details |
| --- | --- |
| Application URL | https://opensource-demo.orangehrmlive.com (or dedicated hosted staging instance) |
| API Base URL | https://<host>/api/v2/ |
| Authentication | OAuth 2.0 — access token via POST /auth/login |
| Admin Account | Username: Admin ¦ Password: admin123 (demo env) — rotate for hosted env |
| Employee Test Accounts | Minimum 5 accounts across ESS, Supervisor, Manager roles |
| Browsers | Chrome (latest), Firefox (latest), Microsoft Edge (latest) |
| Operating Systems | Windows 10/11 (primary), macOS Ventura+ (secondary) |
| Performance Environment | Isolated staging server — not shared with dev or UAT teams |
| Database | MySQL 5.7+ — direct access for test data setup and result validation |
| CI/CD Server | GitHub Actions hosted runners or self-hosted Jenkins agent |

# 7. Test Data Management

## 7.1 Strategy

- Static data: Pre-loaded via SQL scripts (employees, leave types, job titles, users).

- Dynamic data: Generated per test run using CSV/JSON files for parameterized tests.

- Sensitive data: All PII replaced with synthetic data — no real employee information used.

- Data refresh: Test DB reset via script before each major regression cycle.

- API test data: Stored as Postman environment variables and collection-level variables.

## 7.2 Data Requirements per Module

| Module | Required Test Data |
| --- | --- |
| Admin & User Mgmt | User accounts (Admin/ESS/Supervisor roles), system config values, password policy settings |
| PIM | Employee records (active/inactive, multiple depts), job titles, locations, qualifications |
| Leave | Leave types, entitlements per employee, existing pending/approved/rejected leaves |
| Time & Attendance | Timesheets, project assignments, attendance entries for past dates |
| Recruitment | Job vacancies (open/closed), candidate profiles, interview slots |
| Performance | KPI templates, appraisal cycles in different statuses, tracker log entries |
| Training | Course catalog, training programs (upcoming/past), enrollment records |
| Reports | Multi-department employee data, leave/attendance history for report validation |
| API | Auth tokens, valid/invalid JSON payloads per endpoint, boundary values |
| Performance | 50–200 simulated user accounts, bulk data (500+ employees) for stress tests |

# 8. Roles & Responsibilities

| Role | Key Responsibilities |
| --- | --- |
| QA Lead / Test Manager | Own the test plan; plan and monitor sprints; approve test cases; lead defect triage; sign off on releases; report to stakeholders |
| Manual Test Engineer | Design and execute manual test cases; log defects in Jira; conduct exploratory sessions; perform regression after fixes |
| Automation Engineer | Build and maintain automation framework; write regression/smoke scripts; integrate with CI/CD; maintain reporting dashboards |
| API Test Engineer | Develop and maintain Postman collections; execute API manual tests; automate API regression via Newman/RestAssured |
| Performance Engineer | Design JMeter/K6 scripts; execute all performance test types; analyze results; produce performance reports |
| Dev / DevOps Support | Provision and maintain test environments; deploy builds; configure CI/CD pipelines; support DB access |
| Business Analyst / PO | Clarify requirements; review test cases for business correctness; participate in UAT and sign-off |

# 9. Defect Management

## 9.1 Defect Lifecycle

| Status | Description |
| --- | --- |
| New | Defect logged by tester with full details, steps, and attachments |
| Open | Acknowledged by Dev Lead and assigned to a developer |
| In Progress | Developer actively working on the fix |
| Fixed | Developer marks fixed; updated build deployed to test environment |
| Re-test | QA re-executes the originally failed test case and regression |
| Verified | QA confirms fix is working as expected |
| Closed | Defect confirmed resolved across regression; no recurrence |
| Deferred | Agreed with stakeholders to address in a later release |
| Rejected | Determined not a defect; documented with justification |
| Reopened | Fix was insufficient; cycle restarts from Open |

## 9.2 Severity Definitions

| Severity | Definition | Example |
| --- | --- | --- |
| Critical | App crash, data loss, security breach, complete feature failure | Login inaccessible; employee record deleted silently |
| High | Major feature broken; no usable workaround; significant business impact | Leave approval fails; PIM save throws 500 error |
| Medium | Feature partially working; workaround exists; moderate impact | Report filter returns wrong data; UI element misaligned |
| Low | Minor cosmetic issue; very low business impact | Typo in label; tooltip incorrect; minor alignment issue |

## 9.3 Jira Defect Report Fields

- Summary, Description, Steps to Reproduce, Expected Result, Actual Result

- Severity, Priority, Module/Component, Build Version, Assigned To

- Environment (Browser, OS), Attachments (Screenshot / Video / Logs / HAR file)

# 10. Test Schedule

| # | Phase | Duration | Activities | Owner |
| --- | --- | --- | --- | --- |
| 1 | Planning & Setup | Week 1 | Finalize test plan; configure tools & envs; create test accounts and data scripts | QA Lead |
| 2 | Manual Test Case Design | Week 2–3 | Author test cases for all 10 modules; peer review and approval | Manual QA |
| 3 | Manual Execution — Cycle 1 | Week 4–5 | Execute all test cases; log defects; daily defect triage with dev | Manual QA |
| 4 | Defect Fix & Re-test | Week 5–6 | Dev fixes; QA re-tests; regression of affected areas | QA + Dev |
| 5 | Automation Framework Build | Week 4–6 | Framework setup; POM structure; smoke and sanity scripts | Automation Eng |
| 6 | Automation Script Dev | Week 6–7 | Full regression suite; CI/CD pipeline integration; reporting setup | Automation Eng |
| 7 | API Test Design & Execution | Week 5–6 | Postman collections; manual API execution; Newman automation | API Eng |
| 8 | Automation Regression Run | Week 7–8 | Nightly pipeline regression; script tuning; final sign-off | Automation Eng |
| 9 | Performance Test Design & Exec | Week 7–8 | JMeter/K6 scripts; baseline → load → stress → spike → soak; analysis | Perf Eng |
| 10 | Manual Regression — Cycle 2 | Week 8 | Final regression; all critical paths re-verified | Manual QA |
| 11 | Test Closure & Reporting | Week 9 | Final test summary; metrics; retrospective; QA sign-off | QA Lead |

# 11. Risks & Mitigations

| # | Risk | Likelihood | Severity | Mitigation |
| --- | --- | --- | --- | --- |
| 1 | Unstable test environment causing false failures | High | High | Dedicated staging env; smoke test gate before each full cycle |
| 2 | Scope creep mid-project | Medium | High | Formal change control; sprint planning; QA Lead approval required |
| 3 | Automation script maintenance overhead | Medium | Medium | Strict POM structure; code reviews; no hardcoded data |
| 4 | API changes breaking regression suite | Medium | High | Version-controlled collections; contract tests; early API change notifications |
| 5 | Performance tests affecting shared environments | Low | High | Isolated staging server; off-hours scheduling |
| 6 | Key QA resource unavailability | Medium | Medium | Cross-training; documented processes; backup resource plan |
| 7 | Insufficient or incorrect test data | Medium | High | Pre-sprint data checklist; SQL refresh scripts; data validation step |
| 8 | Late defect fixes compressing re-test window | High | Medium | Daily triage; early escalation of criticals; schedule buffer in Week 8–9 |

# 12. Test Metrics & Reporting

## 12.1 Key Metrics

| Metric | Definition | Target |
| --- | --- | --- |
| Test Case Pass Rate | (Passed / Total Executed) × 100 | ≥ 95% |
| Defect Density | Total Defects / Module | Baseline then trend downward |
| Defect Removal Efficiency | QA-found Defects / (QA + Prod Defects) × 100 | ≥ 90% |
| Test Execution Rate | Executed / Total Planned × 100 | 100% by cycle end |
| Automation Coverage | Automated TCs / Total TCs × 100 | ≥ 60% of regression suite |
| API Test Pass Rate | Passed API Tests / Total API Tests × 100 | ≥ 98% |
| 95th Percentile Response Time | JMeter/K6 aggregated metric | < 2000ms under normal load |
| Error Rate (Performance) | Failed Requests / Total Requests × 100 | 0% at normal; < 2% at peak |

## 12.2 Reporting Cadence

| Report | Frequency | Audience | Contents |
| --- | --- | --- | --- |
| Daily Status Email | Daily (execution phase) | QA Lead, PM | Execution progress, new defects, blockers |
| Weekly Test Report | Weekly | PM, Dev Lead, Stakeholders | Pass/fail metrics, defect summary, schedule status, risks |
| Defect Triage Meeting | 3x per week | QA + Dev Team | Defect review, severity alignment, resolution ETAs |
| Performance Report | Post each run | QA Lead, Dev Lead, PM | Response times, throughput, errors, recommendations |
| Final Test Summary | End of project | All stakeholders | Full metrics, coverage, open items, go/no-go recommendation |

# 13. Tools & Technologies

| Category | Tool | Version | Purpose |
| --- | --- | --- | --- |
| Test Management | Jira + Zephyr Scale / TestRail | Latest | Test case authoring, execution, and tracking |
| Defect Tracking | Jira | Latest | Bug lifecycle management and reporting |
| UI Automation | Selenium WebDriver + TestNG | 4.x / 7.x | Functional regression automation |
| Alt UI Automation | Playwright | 1.x | Cross-browser automation (if Selenium not selected) |
| API Testing (Manual) | Postman | Latest | API exploration and manual validation |
| API Automation | Newman CLI / RestAssured | Latest | API regression in CI/CD pipelines |
| Performance Testing | Apache JMeter | 5.x | Load, stress, spike, soak testing |
| Alt Performance | K6 | Latest | Script-based performance testing for APIs |
| Monitoring | Grafana + InfluxDB | Latest | Real-time performance test dashboards |
| CI/CD | GitHub Actions / Jenkins | Latest | Automated test pipeline |
| Version Control | Git / GitHub | Latest | Script and test asset management |
| Reporting | Allure Reports / Extent Reports | Latest | Test execution visualization |

# 14. Deliverables

| # | Deliverable | Owner | Due |
| --- | --- | --- | --- |
| 1 | Test Plan Document (this document) | QA Lead | Week 1 |
| 2 | Manual Test Cases — All 10 Modules | Manual QA | Week 3 |
| 3 | API Postman Collections (all modules) | API Engineer | Week 6 |
| 4 | Automation Framework + Scripts (Smoke/Sanity/Regression) | Automation Eng | Week 7 |
| 5 | CI/CD Pipeline Configuration | Automation Eng / DevOps | Week 7 |
| 6 | Performance Test Scripts (Load/Stress/Spike/Soak) | Performance Eng | Week 8 |
| 7 | Defect Reports (Jira — logged throughout) | QA Team | Ongoing |
| 8 | Weekly Test Status Reports | QA Lead | Weekly |
| 9 | Performance Test Execution Reports | Performance Eng | Week 8 |
| 10 | Final Test Summary Report | QA Lead | Week 9 |
| 11 | Test Retrospective Notes | QA Lead | Week 9 |

# 15. Document Approval

This Test Plan requires review and sign-off from the following stakeholders before testing commences:

| Role | Name | Comments | Signature | Date |
| --- | --- | --- | --- | --- |
| QA Lead / Test Manager |  |  |  |  |
| Project Manager |  |  |  |  |
| Development Lead |  |  |  |  |
| Business Analyst / PO |  |  |  |  |