OrangeHRM

Quality Assurance Testing Project

Project Overview Document

| Field | Details |
| --- | --- |
| Project Name | OrangeHRM QA Testing Project |
| Application | OrangeHRM (Open Source HR Management System) |
| Testing Types | Manual ¦ Automation ¦ API ¦ Performance |
| Scope | All Modules |
| Document Version | 1.0 |
| Prepared By | Jyoti Prokash Ghosh |
| Date | May 2025 |

# 1. Project Introduction

OrangeHRM is a widely used open-source Human Resource Management (HRM) system that offers a comprehensive suite of HR functionalities including employee management, leave management, recruitment, performance evaluation, and more. This document outlines the project overview for the QA testing initiative targeting the OrangeHRM application.

The primary goal of this testing project is to validate the functional correctness, performance, reliability, and security of all OrangeHRM modules through a structured and systematic quality assurance process covering Manual, Automation, API, and Performance testing.

# 2. Project Objectives

- Verify that all OrangeHRM modules function correctly according to requirements.

- Identify and report defects, inconsistencies, and usability issues.

- Automate repetitive regression test scenarios using a suitable automation framework.

- Validate REST API endpoints for correctness, security, and performance.

- Measure system performance, load capacity, and scalability under various conditions.

- Ensure the application meets quality standards before production releases.

# 3. Testing Scope

## 3.1 In Scope — Modules

| # | Module | Key Functionality |
| --- | --- | --- |
| 1 | Admin & User Management | User roles, permissions, system configurations, security settings |
| 2 | PIM – Employee Info | Personal details, job info, qualifications, emergency contacts, documents |
| 3 | Leave Management | Leave types, entitlement, application, approval workflows, calendars |
| 4 | Time & Attendance | Timesheets, attendance records, project time tracking |
| 5 | Recruitment | Job postings, candidate management, interview scheduling, hiring workflow |
| 6 | Performance | KPIs, appraisals, self-reviews, tracker logs |
| 7 | Training & Development | Training programs, course management, employee enrollment |
| 8 | Reports & Dashboard | Pre-built reports, custom reports, dashboard widgets |
| 9 | Directory & My Info | Employee directory, self-service profile updates |
| 10 | REST API Layer | Authentication, CRUD endpoints for all modules, error handling |

## 3.2 Out of Scope

- Third-party integrations not bundled with OrangeHRM.

- Infrastructure-level security penetration testing.

- Data migration testing from legacy HR systems.

# 4. Testing Strategy & Types

## 4.1 Manual Testing

Manual testing will cover exploratory, functional, regression, boundary, and usability testing across all modules. Testers will execute test cases based on documented requirements and raise defect reports for any deviations observed.

- Test case design: Equivalence partitioning, boundary value analysis, decision tables.

- Test execution tracked in a Test Management Tool (e.g., TestRail / Excel / Jira).

- Exploratory charters to cover edge cases and negative scenarios.

- Cross-browser testing: Chrome, Firefox, Edge.

## 4.2 Automation Testing

Automation will focus on regression, smoke, and sanity test suites to ensure faster feedback cycles and reduced manual effort on repetitive tests.

- Framework: Playwright.

- Language: Typescript.

- CI/CD integration with GitHub Actions or Jenkins for nightly regression runs.

- Page Object Model (POM) design pattern for maintainability.

- Allure Reports for test execution reporting.

## 4.3 API Testing

API testing will validate the OrangeHRM REST API endpoints for correctness, authentication, data integrity, status codes, and error handling.

- Tool: Postman.

- Validate authentication (OAuth 2.0 / Basic Auth) and authorization controls.

- Test all CRUD operations (GET, POST, PUT, PATCH, DELETE) for each module.

- Schema validation, response time checks, and negative testing.

- Automate API regression suite using Newman (Postman CLI) or RestAssured.

## 4.4 Performance Testing

Performance testing will assess application responsiveness, throughput, and stability under simulated load conditions.

- Tool: Apache JMeter / K6.

- Test types: Load testing, Stress testing, Spike testing, Soak testing.

- Baseline performance benchmarks will be established in the first sprint.

- Performance KPIs: Response time < 2s for 95th percentile, zero errors under normal load.

- Results reported with dashboards using JMeter HTML reports or Grafana.

# 5. Team Roles & Responsibilities

| Role | Responsibilities |
| --- | --- |
| QA Lead / Test Manager | Project planning, risk management, stakeholder communication, release sign-off |
| Manual Test Engineer | Test case design and execution, defect logging, regression testing |
| Automation Engineer | Framework development, script maintenance, CI/CD pipeline integration |
| API Test Engineer | Postman collection development, API regression, schema validation |
| Performance Engineer | JMeter/K6 script development, performance test execution and analysis |
| Dev / Dev Ops Support | Environment setup, build deployments, CI/CD support |

# 6. Tools & Technologies

| Category | Tool / Technology | Purpose |
| --- | --- | --- |
| Test Management | Jira + Zephyr / TestRail | Test planning, execution, tracking |
| Defect Tracking | Jira | Bug logging and lifecycle management |
| Automation | Selenium / Playwright | UI test automation |
| API Testing | Postman | API functional and regression testing |
| Performance | Apache JMeter | Load and stress testing |
| CI/CD | GitHub Actions | Pipeline automation |
| Version Control | Git / GitHub | Code and script management |
| Reporting | Allure Reports | Test execution dashboards |

# 7. Test Environment

- Application URL: https://opensource-demo.orangehrmlive.com (or local/hosted instance).

- Test users: Admin user and multiple employee role accounts to be configured.

- Browsers: Chrome (latest), Firefox (latest), Microsoft Edge.

- OS: Windows 10/11, macOS (secondary).

- API base URL: https://<host>/api/v2/ with OAuth 2.0 token-based authentication.

- Performance test environment: Dedicated staging server to avoid production impact.

# 8. Entry & Exit Criteria

## 8.1 Entry Criteria

- Test environment is set up and accessible.

- Requirements / user stories are reviewed and signed off.

- Test data is prepared and loaded.

- Test cases and API collections are reviewed and approved.

## 8.2 Exit Criteria

- All planned test cases executed with a minimum 95% pass rate.

- All critical and high-severity defects resolved and re-tested.

- Performance benchmarks met (response time, error rate thresholds).

- Test summary report reviewed and signed off by QA Lead.

# 9. Risks & Mitigations

| # | Risk | Severity | Mitigation |
| --- | --- | --- | --- |
| 1 | Unstable test environment causing false failures | High | Dedicated staging environment; smoke tests before full runs |
| 2 | Scope creep expanding module coverage mid-project | Medium | Formal change control process and sprint-based planning |
| 3 | Automation script maintenance overhead | Medium | Strict POM structure; regular code reviews |
| 4 | API endpoint changes breaking regression suite | High | Version-controlled Postman collections; contract testing |
| 5 | Performance tests impacting shared environments | High | Run performance tests only on isolated staging server |

# 10. Project Deliverables

- Test Plan Document

- Manual Test Cases (per module)

- Automated Test Suite (UI + API)

- Performance Test Scripts and Baseline Benchmarks

- Defect Reports (Jira)

- Test Execution Reports (per cycle)

- Final Test Summary Report

# 11. High-Level Timeline

| # | Phase | Duration | Key Activities |
| --- | --- | --- | --- |
| 1 | Planning & Setup | Week 1 | Test strategy, environment setup, tool configuration |
| 2 | Manual Test Design | Week 2–3 | Test case authoring for all modules |
| 3 | Manual Test Execution | Week 4–5 | Test execution, defect logging, re-testing |
| 4 | Automation Development | Week 4–7 | Framework setup, script development, CI/CD integration |
| 5 | API Testing | Week 5–6 | Postman collections, API regression automation |
| 6 | Performance Testing | Week 7–8 | Script development, load/stress execution, analysis |
| 7 | Reporting & Closure | Week 9 | Final reports, retrospective, sign-off |

# 12. Document Approval

| Role | Name | Signature & Date |
| --- | --- | --- |
| QA Lead |  |  |
| Project Manager |  |  |
| Development Lead |  |  |